When an RFP is received, it is assigned to a bid manager (the project manager, if assigned). Bid managers are drawn from the project management resource pool.

The following steps are performed to ensure adequate resourcing and appropriate approvals throughout the bid process.

| Phase | Step | Who |
| --- | --- | --- |
| Initiation | Form a minimal start-up minimal team (maximum of three people): a business development (marketing /sales) person a subject matter expert (in the main expertise area of the proposal). | Proposal manager |
|  | Review the RFP and present, within 3 days: Proposal development milestone schedule. Other people needed in the proposal team based on the subject matter expertise required to respond. ROM cost estimate. | Start up team |
|  | Approve and announce the full proposal team and the bid manager (may be either the initial bid manager or another individual, depending on the requirements of the bid). | Management |
| Planning | Review the RFP and divide it among the team based on the original categories of subject matter expertise used to identify the team. | Proposal team |
|  | Refine the proposal development schedule, revisit the milestones, define inch-pebbles, resources, deadlines and budget. | Proposal team members |
|  | Identify consultative resources to be called from inside and outside the organization for short/part time consultation, review, writing, editing, etc. | Proposal team members |
|  | Approve additional consultative resources. | Management |
| Execution | Perform a line-by-line RFP requirements search on each component of the (including technical, commercial, legal, management and other issues). | Proposal team members |
|  | Develop a requirements compliance matrix. | Proposal team |
|  | Review and cross-check the requirements compliance matrix. | Delivery manager |
|  | Develop content for each section of the proposal. | Proposal team members |
|  | Integrate proposal sections into a united document. | Proposal team |
|  | Monitor implementation according to plans | Bid manager |
|  | Facilitate integration meetings | Bid manager |
|  | Coordinate required reviews, approvals and support with senior management. | Bid manager |